ENROLLMENT TO GRADUATION

Business Requirements Document

U.S. College Enrollment & Outcomes Analytics

| Project | U.S. College Enrollment & Outcomes Analytics (Tableau) |
| --- | --- |
| Document | Business Requirements Document (BRD) |
| Version / Status | 1.1 - Baseline v1.0 plus approved CR-001 |
| Prepared by | Nida Khan, Business Analyst |
| Related documents | FRD v1.1; Change Request Pack (CR-001, CR-002, CR-003); Tableau Build and LOD Guide with CR-001 addendum; requirements workbook v1.1; data extracts v1.0 and v1.1 |

Simulated engagement and synthetic data. The sponsor, stakeholders and colleges are fictional. All data will be generated by a seeded script and will contain no real people or institutions, so findings describe the synthetic data only.

# 1. Revision History

| Version | When | Change | Reference |
| --- | --- | --- | --- |
| 1.0 | Project week 1 | Baseline scope: admissions by discovery channel, enrollment, graduation and dropout, field-of-study and college performance, LOD vs table calculation lab | Signed baseline (tag baseline-v1.0) |
| 1.1 | Project week 3 | Added funding and scholarship module: BR-11 to BR-13, OBJ-06, KPI-11 to KPI-15, new data table and fields, LOD Lab demo E; stakeholder added; risks RSK-06 and RSK-07 | CR-001 (Approved) |
| - | Deferred | Transfer-out student status (would redefine graduation and dropout) | CR-002 (Deferred to v2.0) |
| - | Rejected | Live or scheduled data refresh | CR-003 (Rejected) |

Changes marked CR-001 were made through the Change Request process; baseline items are unchanged.

# 2. Executive Summary

A university system wants to understand how students move from first discovering a college to graduating or leaving without a degree. Leaders need to know which discovery channels bring in enrolled students, which fields of study graduate the most students and lose the most, and which colleges perform best.

The project delivers an interactive Tableau solution on synthetic data (about 93,000 applications, 23,000 enrolled students, 30 fictional colleges, entry cohorts 2018 to 2025). It analyzes scholarships, student aid and college funding (added by CR-001), and includes a governed KPI set and a "LOD vs Table Calculation Lab" that shows, with reproducible reference numbers, why the same question can return different answers depending on how a measure is calculated.

# 3. Business Problem and Opportunity

## 3.1 Problem statement

Admissions, enrollment and student-success teams each track their own numbers on different definitions and levels of detail. There is no single view connecting how students discovered a college to whether they graduated, so leaders cannot see which channels, fields and colleges are performing.

## 3.2 Opportunity

- Direct recruiting effort toward channels that convert to enrolled students, not just applications.

- Target retention support at the fields and colleges with the highest dropout.

- Test whether scholarship coverage relates to completion and whether scholarship budgets are fully used (CR-001).

- Standardize KPI definitions so teams stop reporting conflicting numbers.

# 4. Business Objectives

| ID | Objective | Measure | Target |
| --- | --- | --- | --- |
| OBJ-01 | Rank discovery channels by enrollment yield | Yield rate per channel shown with volume | All 8 channels ranked; funnel visible |
| OBJ-02 | Identify highest and lowest performing fields of study | 6-year graduation and dropout rates by field (completed cohorts) | All 10 fields ranked |
| OBJ-03 | Rank colleges on a transparent performance index | College Performance Index with documented weights | All 30 colleges scored |
| OBJ-04 | Guarantee KPI accuracy | Dashboard values versus independently computed reference values | 100% of KPIs match |
| OBJ-05 | Demonstrate LOD vs table calculation differences | Documented demos with reproducible expected values | 5 demos (E added by CR-001), each with expected values |
| OBJ-06 | Show scholarship and funding patterns (CR-001) | Aid coverage, average award, utilization, funding per student | KPI-11 to KPI-15 live |

# 5. Scope

## 5.1 In scope

- Applications and admissions funnel by discovery channel, year and college

- Enrollment volume and trend by college, control type, region and cohort

- Graduation, dropout and active status by cohort, field of study, STEM flag and college

- College Performance Index and field-of-study ranking

- Scholarship, student aid and college funding analysis, and aid coverage versus graduation (CR-001)

- LOD vs table calculation lab on the Tableau dashboard (demos A to E)

- Synthetic data generation, data dictionary, mapping and reconciliation

## 5.2 Out of scope (baseline)

- Student transfer-out tracking (CR-002, deferred to v2.0)

- Live or scheduled data refresh (CR-003, rejected)

- Real institutions or real student records; any personally identifiable information

- Predictive modeling or causal claims

- Mobile-first layout

# 6. Stakeholders

| Role | Representative (simulated) | Interest | Influence |
| --- | --- | --- | --- |
| Executive Sponsor | Director of Institutional Research | One trusted view of enrollment and outcomes | High |
| Primary user | VP Enrollment Management | Which channels convert; yield and admit trends | High |
| Primary user | Director of Financial Aid (added by CR-001) | Scholarship coverage, utilization, funding per student | High |
| Primary user | Academic deans and department chairs | Graduation and dropout by field; college benchmarks | Medium |
| Primary user | Student Success and Retention Office | Where and when students leave | Medium |
| Portfolio audience | Hiring managers and BA peers | Evidence of BA rigor, change control and analytics depth | High |
| Analyst / developer | Business Analyst (author) | Requirements, data, build, validation | High |

# 7. Business Requirements

| ID | Requirement | Origin | Priority |
| --- | --- | --- | --- |
| BR-01 | Show the admissions funnel (applications, admits, enrollments) and how applicants discovered the college, with yield by channel. | Baseline | Must |
| BR-02 | Show enrollment volume and trend by college, year, control type and region. | Baseline | Must |
| BR-03 | Show graduation, dropout and active status by cohort. | Baseline | Must |
| BR-04 | Rank fields of study by graduation and dropout rate. | Baseline | Must |
| BR-05 | Rank colleges on a documented College Performance Index. | Baseline | Must |
| BR-06 | Segment by control type, region, size, selectivity, STEM flag, first-generation flag and income band. | Baseline | Should |
| BR-07 | Use one governed definition per KPI, documented in a KPI dictionary. | Baseline | Must |
| BR-08 | Demonstrate differences between LOD expressions and table calculations with reproducible reference values. | Baseline | Must |
| BR-09 | Reconcile data across tables and disclose limitations, including right-censoring of recent cohorts. | Baseline | Must |
| BR-10 | Use only synthetic, non-personal data so the dashboard can be published publicly. | Baseline | Must |
| BR-11 | Analyze scholarships and aid: coverage, average award, type and net cost. | CR-001 | Must |
| BR-12 | Show college funding and scholarship budget utilization. | CR-001 | Should |
| BR-13 | Show the relationship between aid coverage and graduation. | CR-001 | Should |

# 8. Assumptions, Constraints, Dependencies

- Data as-of date is August 31, 2026; entry cohorts 2018 to 2025; outcome events are dated May of the event year.

- Each applicant reports one primary discovery channel (self-reported).

- College funding is recorded at college and fiscal-year level, not per student (CR-001); mixing the two levels needs care (RSK-06).

- Cohorts 2018 to 2020 are treated as fully observed for a 6-year graduation window; later cohorts still include active students.

- Tableau Public will expose the data, which is acceptable because it is synthetic.

- The author is new to Tableau, so the build is phased and each dashboard is validated against reference values.

# 9. Risks

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| RSK-01 | Right-censoring: recent cohorts look worse on graduation because outcomes are not yet known | High | High | Completed-cohort rule for graduation KPIs; separate attrition-to-date KPI; visible note |
| RSK-02 | Conflicting KPI definitions (for example pooled versus averaged rates) produce different answers | High | Medium | KPI dictionary (BR-07); LOD lab documents the differences |
| RSK-03 | Scope creep after baseline | Medium | Medium | Formal change control with impact analysis |
| RSK-04 | Findings misread as real-world facts | Medium | High | Synthetic-data banner on every dashboard and document |
| RSK-05 | Tableau learning curve | Medium | Medium | Step-by-step build; validate each sheet against reference values |
| RSK-06 | Mixed grain: funding (college-year) joined to students duplicates values and inflates totals (CR-001) | High | High | Relationships; demo E with expected values; funding reconciliation checks |
| RSK-07 | Adding new tables changes baseline KPIs unintentionally (CR-001) | Medium | High | Regression test: KPI-01 to KPI-10 must equal baseline reference values |

# 10. Phasing

| Phase | Focus | Deliverables |
| --- | --- | --- |
| 1 | Requirements and baseline | BRD v1.0, FRD v1.0, KPI dictionary, user stories |
| 2 | Data | Synthetic data generator, baseline CSV extract, data dictionary and mapping, reconciliation |
| 2a | Change control | CR-001 approved and incorporated (v1.1, extract v1.1); CR-002 deferred; CR-003 rejected |
| 3 | Build | Data source, calculated fields, worksheets, dashboards, LOD lab |
| 4 | Validate | KPI reconciliation, UAT test cases, traceability |
| 5 | Publish | Tableau Public link and resume-ready case study |

# 11. Glossary

| Term | Definition |
| --- | --- |
| Discovery channel | How the applicant first learned about the college (self-reported). |
| Yield rate | Enrolled students divided by admitted applicants. |
| Cohort | Group of students who entered in the same fall term (cohort year). |
| Completed cohort | Cohort with a fully observed 6-year window (2018 to 2020 for this as-of date). |
| Graduation rate (6-yr) | Graduates divided by students in completed cohorts. |
| Dropout | Student who left without a degree (status Dropped Out). |
| LOD expression | Level of Detail expression (FIXED, INCLUDE, EXCLUDE) that computes at a chosen grain independent of the view. |
| Table calculation | Calculation performed on the aggregated results of the view, such as TOTAL or percent of total. |
| Aid coverage | (Annual scholarship + annual grant) divided by annual tuition. |
| Net cost | Annual tuition minus scholarship and grant, never below zero. |
| Scholarship utilization | Scholarship awarded divided by scholarship budget for a college and year. |
| Funding per student | State appropriation plus federal research grants plus endowment payout, divided by estimated total enrollment. |
| Change Request (CR) | Formal request to change baselined scope, assessed for impact before a decision. |

# 12. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Executive Sponsor (simulated) |  |  |
|  | Change Control Board chair (simulated) |  |  |
| Nida Khan | Business Analyst |  |  |