ENROLLMENT TO GRADUATION

Business Requirements Document

U.S. College Enrollment & Outcomes Analytics

| Project | U.S. College Enrollment & Outcomes Analytics (Tableau) |
| --- | --- |
| Document | Business Requirements Document (BRD) |
| Version / Status | 1.0 - Baseline, draft for review |
| Prepared by | [Your name], Business Analyst |
| Next documents | Functional Requirements Document (FRD), data dictionary and mapping, user stories, KPI dictionary |

Simulated engagement and synthetic data. The sponsor, stakeholders and colleges are fictional. All data will be generated by a seeded script and will contain no real people or institutions, so findings describe the synthetic data only.

# 1. Revision History

| Version | When | Change | Reference |
| --- | --- | --- | --- |
| 1.0 | Project week 1 | Baseline scope: admissions by discovery channel, enrollment, graduation and dropout, field-of-study and college performance, LOD vs table calculation lab | This document |

After sign-off, any change to scope, KPIs or data is handled through the Change Request process and recorded here.

# 2. Executive Summary

A university system wants to understand how students move from first discovering a college to graduating or leaving without a degree. Leaders need to know which discovery channels bring in enrolled students, which fields of study graduate the most students and lose the most, and which colleges perform best.

The project delivers an interactive Tableau solution on synthetic data (about 93,000 applications, 23,000 enrolled students, 30 fictional colleges, entry cohorts 2018 to 2025). It includes a governed KPI set and a "LOD vs Table Calculation Lab" that shows, with reproducible reference numbers, why the same question can return different answers depending on how a measure is calculated.

# 3. Business Problem and Opportunity

## 3.1 Problem statement

Admissions, enrollment and student-success teams each track their own numbers on different definitions and levels of detail. There is no single view connecting how students discovered a college to whether they graduated, so leaders cannot see which channels, fields and colleges are performing.

## 3.2 Opportunity

- Direct recruiting effort toward channels that convert to enrolled students, not just applications.

- Target retention support at the fields and colleges with the highest dropout.

- Standardize KPI definitions so teams stop reporting conflicting numbers.

# 4. Business Objectives

| ID | Objective | Measure | Target |
| --- | --- | --- | --- |
| OBJ-01 | Rank discovery channels by enrollment yield | Yield rate per channel shown with volume | All 8 channels ranked; funnel visible |
| OBJ-02 | Identify highest and lowest performing fields of study | 6-year graduation and dropout rates by field (completed cohorts) | All 10 fields ranked |
| OBJ-03 | Rank colleges on a transparent performance index | College Performance Index with documented weights | All 30 colleges scored |
| OBJ-04 | Guarantee KPI accuracy | Dashboard values versus independently computed reference values | 100% of KPIs match |
| OBJ-05 | Demonstrate LOD vs table calculation differences | Documented demos with reproducible expected values | 4 demos, each with expected values |

# 5. Scope

## 5.1 In scope

- Applications and admissions funnel by discovery channel, year and college

- Enrollment volume and trend by college, control type, region and cohort

- Graduation, dropout and active status by cohort, field of study, STEM flag and college

- College Performance Index and field-of-study ranking

- LOD vs table calculation lab on the Tableau dashboard

- Synthetic data generation, data dictionary, mapping and reconciliation

## 5.2 Out of scope (baseline)

- Scholarship, financial aid and college funding analysis (not in baseline; any request follows change control)

- Student transfer tracking

- Live or scheduled data refresh

- Real institutions or real student records; any personally identifiable information

- Predictive modeling or causal claims

- Mobile-first layout

# 6. Stakeholders

| Role | Representative (simulated) | Interest | Influence |
| --- | --- | --- | --- |
| Executive Sponsor | Director of Institutional Research | One trusted view of enrollment and outcomes | High |
| Primary user | VP Enrollment Management | Which channels convert; yield and admit trends | High |
| Primary user | Academic deans and department chairs | Graduation and dropout by field; college benchmarks | Medium |
| Primary user | Student Success and Retention Office | Where and when students leave | Medium |
| Portfolio audience | Hiring managers and BA peers | Evidence of BA rigor, change control and analytics depth | High |
| Analyst / developer | Business Analyst (author) | Requirements, data, build, validation | High |

# 7. Business Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-01 | Show the admissions funnel (applications, admits, enrollments) and how applicants discovered the college, with yield by channel. | Must |
| BR-02 | Show enrollment volume and trend by college, year, control type and region. | Must |
| BR-03 | Show graduation, dropout and active status by cohort. | Must |
| BR-04 | Rank fields of study by graduation and dropout rate. | Must |
| BR-05 | Rank colleges on a documented College Performance Index. | Must |
| BR-06 | Segment by control type, region, size, selectivity, STEM flag, first-generation flag and income band. | Should |
| BR-07 | Use one governed definition per KPI, documented in a KPI dictionary. | Must |
| BR-08 | Demonstrate differences between LOD expressions and table calculations with reproducible reference values. | Must |
| BR-09 | Reconcile data across tables and disclose limitations, including right-censoring of recent cohorts. | Must |
| BR-10 | Use only synthetic, non-personal data so the dashboard can be published publicly. | Must |

# 8. Assumptions, Constraints, Dependencies

- Data as-of date is August 31, 2026; entry cohorts 2018 to 2025; outcome events are dated May of the event year.

- Each applicant reports one primary discovery channel (self-reported).

- Cohorts 2018 to 2020 are treated as fully observed for a 6-year graduation window; later cohorts still include active students.

- Tableau Public will expose the data, which is acceptable because it is synthetic.

- The author is new to Tableau, so the build is phased and each dashboard is validated against reference values.

# 9. Risks

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| RSK-01 | Right-censoring: recent cohorts look worse on graduation because outcomes are not yet known | High | High | Completed-cohort rule for graduation KPIs; separate attrition-to-date KPI; visible note |
| RSK-02 | Conflicting KPI definitions (for example pooled versus averaged rates) produce different answers | High | Medium | KPI dictionary (BR-07); LOD lab documents the differences |
| RSK-03 | Scope creep after baseline | Medium | Medium | Formal change control with impact analysis |
| RSK-04 | Findings misread as real-world facts | Medium | High | Synthetic-data banner on every dashboard and document |
| RSK-05 | Tableau learning curve | Medium | Medium | Step-by-step build; validate each sheet against reference values |

# 10. Phasing

| Phase | Focus | Deliverables |
| --- | --- | --- |
| 1 | Requirements and baseline | BRD v1.0, FRD v1.0, KPI dictionary, user stories |
| 2 | Data | Synthetic data generator, baseline CSV extract, data dictionary and mapping, reconciliation |
| 3 | Build | Data source, calculated fields, worksheets, dashboards, LOD lab |
| 4 | Validate | KPI reconciliation, UAT test cases, traceability |
| 5 | Publish | Tableau Public link and resume-ready case study |

# 11. Glossary

| Term | Definition |
| --- | --- |
| Discovery channel | How the applicant first learned about the college (self-reported). |
| Yield rate | Enrolled students divided by admitted applicants. |
| Cohort | Group of students who entered in the same fall term (cohort year). |
| Completed cohort | Cohort with a fully observed 6-year window (2018 to 2020 for this as-of date). |
| Graduation rate (6-yr) | Graduates divided by students in completed cohorts. |
| Dropout | Student who left without a degree (status Dropped Out). |
| LOD expression | Level of Detail expression (FIXED, INCLUDE, EXCLUDE) that computes at a chosen grain independent of the view. |
| Table calculation | Calculation performed on the aggregated results of the view, such as TOTAL or percent of total. |

# 12. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Executive Sponsor (simulated) |  |  |
| [Your name] | Business Analyst |  |  |